SUMMARY

The U.S. Environmental Protection Agency (EPA), Region 6 analyzed the environmental and financial impact of printers and developed and implemented a strategy for printing management that resulted in significant environmental and financial benefits.

INKJET PHASE OUT

Introduction and Drivers

Our Region was looking for ways to reduce costs and our environmental footprint.  We reviewed the printing systems in our offices to look for ways to improve and discovered the following:

- Some people had personal desktop printers, and others were using shared network printers.

- Two types of printer technologies dominated our office: laser jet and inkjet technology.

- The current inkjet models we had made it difficult to print double sided;users have to print one side and then manually re-feed the paper to print the other side.

- One page printed using a personal desktop inkjet printer costs the agency up to 14 times as much money as one page printed using a more robust and faster network multi-function unit.

- One network laser printer can replace 10-12 desktop inkjet printers (black and white printing).

- Printing time using a laser printer is 2 to 3 times faster than using an inkjet printer.

- We were spending a third of our annual printing costs on operating desktop inkjet printers which only accounted for 15% of our printing, as shown in the table below.

Workgroup Creation

Based on this information, EPA Region 6 formed a workgroup to provide recommendations to reduce the number of desktop inkjet printers in the Region. The workgroup consisted of Program Analysts and Administrative Officers from each division along with key management division personnel, technical staff, and representatives from the Environmental Management System (EMS) committee and the Union.

Issues and Challenges

We had 161 desktop inkjet printers in the region.  There were a number of concerns voiced about phasing out the inkjet printers, including:

- There weren’t enough color network printers even to handle current demand for color jobs, since many of the personal desktop inkjet printers printed in color.

- How to handle confidential print job needs, since many users enjoyed the confidentiality of printing at their desk.

- Network printers may not be conveniently placed for all new staff.

- One network printer may get too much load on it from all the new staff switching over.

- People would feel angry and reluctant about giving up their desktop printer.

- Divisions were unwilling to give up anything without something in return.

- Concerns for people with mobility issues.

Analysis and Commitment

We performed an analysis of printer capabilities and mapped out each floor (see example below).

The analysis determined that:

- Most network printers have the capability of sending pass code protected print jobs.  Using these codes, the printer would not release the job for print until a 4 digit number was physical inputted at the printer. This  functionality could accommodate confidential printing needs.

- With a little rearranging of network printers, no one user would have to walk too far to get to a network black and white or color printer.

- No network printer would get overloaded.

- There was a legitimate argument for the lack or color printing resources.

- There might be a lot of pushback from staff.

- Many divisions were very reluctant to give up inkjets without any kind of compensation.

The group agreed on exceptions that would allow someone to keep their inkjet printer, including: users with limited mobility; users that routinely have confidential color printing needs; or users printing special tasks (i.e., 104(e) letter).

Each division’s PA took responsibility for analyzing their staff needs and coming up with a committed number of desktop inkjet printers they could get rid of without incurring any additional costs; spreading resources too thin; and not inconveniencing too many people.  See cost analysis and commitment below:

The group also agreed that the Region would no longer purchase new desktop inkjet printers, and would not replace old ones that break.

Implementation Strategy

The group briefed the Assistant Regional Administrator on our 62% goal and expected results, and was given the go ahead to implement the commitments.

We developed written and video instructions on how to print to network printers and how to send confidential print jobs.  We also developed posters (see below), an All Employee Memo and a news article to get staff familiar with the idea and show them the reasons behind this phase out and senior staff’s support and own commitment to phasing out inkjet printers.  We coordinated with management to start excessing in phases to avoid overwhelming the technical staff.

Results

Our work resulted in a 62% reduction of inkjet desktop printers which results in the following financial savings and environmental impact improvements:

Financial benefits:

- Savings of $61,000 annually buy cutting out ink cartridge, paper costs and redirecting help desk support resources.

Environmental benefits:

- Reduce paper consumption by 25%.

- Reduce electricity consumption in overall printer power usage of by roughly 12%.

- Reduce energy and materials used in manufacture of new ink cartridges and ink.

Lessons Learned

- It was believed early on that no network printers could accommodate confidential printing needs.  It was found out later that most network printers, including some color printers, could print confidential print jobs.  This information would have been more beneficial if it was know earlier in the process so that more printers may have been excessed.

- In one division some staff had their desktop inkjet printer taken away before being formally notified of the change.

- Overall, there was a lot of time spent in discussions and negotiations because divisions were divided in opinion.  Some of this time might have been saved with better leadership or more involvement with management, or even workgroup members focusing more on the environmental and financial benefits of the whole rather than the convenience and compensation of the few.  However, much of this time was probably necessary to make sure everyone’s voice was heard and that everyone felt good that their concerns were being addressed.

Next Steps

The workgroup will most likely reconvene in February to look into phasing out the rest of the remaining inkjet printers.

CONTACT INFORMATION

For more information, please contact Stephen Sturdivant, workgroup chair, at 214-665-6673.

Partners may request technical assistance from the Federal Electronics Challenge via email to partner@electronicschallenge.net.

FEDERAL ELECTRONICS CHALLENGE

Web site: http://www.federalelectronicschallenge.net/

E-mail: info@electronicschallenge.net